| ID | 012025CMP |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 12/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the CHANGE MANAGEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

PURPOSE	4

PRIORITY AND TYPES	5

CHANGE MANAGEMENT PROCESS FOR DARVYCOM	6

CHANGE MANAGEMENT APPROACH	7

CHANGE CONTROL BOARD	8

CONCLUSION	9

# INTRODUCTION

This Change Management Plan defines how changes to the Darvycom Brisbane Engineering Laboratory Network and Digital Signal Processing (DSP) upgrade project will be identified, assessed, approved and implemented. The project involves significant changes to network infrastructure, voice services and DSP capabilities, so a structured approach to managing change is essential to protect scope, schedule, cost and quality.

# PURPOSE

The purpose of this plan is to:

- Ensure that all proposed changes are clearly documented and traceable.

- Assess the impact of each change on time, cost, scope, risk, resources and quality before any decision is made.

- Provide a consistent method for approving or rejecting changes.

- Integrate approved changes into project baselines and communicate them to all affected stakeholders.

This plan applies to all project phases and to all types of changes that can materially affect the project or its deliverables.

# PRIORITY AND TYPES

Changes will be classified by both priority and type to support clear decision making.

Priority levels:

- High priority

  - Changes required to resolve critical defects, address major risks or ensure compliance with security or safety requirements.

  - Changes that directly affect the ability of the network or DSP solution to operate reliably.

- Medium priority

  - Changes that improve performance, usability or maintainability, but do not block core business operations.

  - Enhancements that the client regards as important but not urgent.

- Low priority

  - Minor improvements or cosmetic adjustments that can be deferred to future work if necessary.

  - Changes that do not materially affect scope, schedule or cost.

Change types:

- Scope changes

  - Adding, removing or altering deliverables, such as additional devices, new functionalities or extended DSP capabilities.

- Schedule changes

  - Adjustments to key dates and milestones, including extension or compression of phases.

- Cost changes

  - Increases or decreases in the approved project budget, or significant reallocation between budget categories.

- Technical changes

  - Modifications to network design, equipment models, DSP algorithms or configurations.

- Process and documentation changes

  - Updates to project procedures, standards or documentation that may influence how work is performed or recorded.

Each change request will include a primary type and may also indicate secondary types where more than one area is impacted.

# CHANGE MANAGEMENT PROCESS FOR DARVYCOM

The following process will be used to manage changes for this project:

- Change request initiation

  - Any stakeholder who identifies a required change submits a written change request using the Change Request Form.

  - The request must describe the proposed change, the reason, and any known consequences if the change is not implemented.

- Logging and initial review

  - The project manager logs the change request in the change register and checks that it is clear and complete.

  - Obvious duplicates or out-of-scope requests are clarified with the requester.

- Impact assessment

  - The project manager coordinates an assessment with relevant technical staff.

  - The assessment considers impacts on:

    - Project scope and deliverables

    - Schedule and milestones

    - Budget and resource requirements

    - Quality, risk and dependencies

  - The change is assigned a priority level, and options are identified, such as implement now, defer, or reject.

- Recommendation and decision

  - The project manager documents the recommended action and submits the request and analysis to the Change Control Board (CCB).

  - The CCB reviews the information and decides to approve, conditionally approve, defer or reject the change.

- Implementation planning

  - For approved changes, the project manager updates the relevant plans and baselines, including scope, schedule, budget and risk register.

  - Implementation tasks are added to the work breakdown and schedule, with responsible persons and due dates.

- Communication and execution

  - The approved change and its implications are communicated to all affected stakeholders.

  - The technical team executes the change according to the updated plans and records progress.

- Verification and closure

  - Once implemented, the change is verified against the original request and acceptance criteria.

  - The change is marked as closed in the register, together with a brief summary of results and any follow-up actions.

# CHANGE MANAGEMENT APPROACH

The approach to change management for this project is based on the following principles:

- Control
No significant change will be made informally. All changes must be requested, assessed and approved before implementation.

- Transparency
All stakeholders will have visibility of major changes and their expected impact. Change decisions will be documented and accessible.

- Proportionality
The level of analysis will match the size and risk of the change. Small, low-risk changes will follow a lighter process; high-impact changes will be thoroughly reviewed.

- Alignment
Changes must remain aligned with the agreed business objectives of improving network performance, voice quality and DSP capability, and must respect the approved budget and timeframe unless explicitly renegotiated.

The change management approach is integrated with the scope, schedule, cost, risk, procurement and communication plans to ensure consistent control across the entire project.

# CHANGE CONTROL BOARD

A Change Control Board (CCB) will oversee significant change decisions.

Membership:

- Project Sponsor (chair)

- Project Manager

- Network Engineer (or technical lead for network)

- DSP Engineer (or technical lead for DSP)

- Representative from operations or support, if the change affects ongoing management

Responsibilities:

- Review all medium and high-priority change requests.

- Ensure that each change is properly analysed for impact on cost, time, scope, risk and quality.

- Approve, conditionally approve, defer or reject changes.

- Set thresholds for changes that may be approved by the project manager without full CCB review, such as minor parameter adjustments with no cost or schedule impact.

- Ensure that approved changes are reflected in updated project documentation and are communicated to stakeholders.

The CCB will meet at planned intervals or as required when significant changes arise. Decisions may be made in meetings or, for urgent matters, through documented electronic communication.

# CONCLUSION

This Change Management Plan provides a structured and controlled process for managing changes to the Darvycom Brisbane Engineering Laboratory Network and DSP upgrade project. By defining priorities, types of changes, a clear process, an overall approach and the role of the Change Control Board, the project can adapt when necessary while maintaining control over scope, schedule, cost and quality. This supports a reliable delivery of the upgraded solution and protects Darvycom’s investment in the project.