| ID | 012025CMP |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 12/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the COMMUNICATION MANAGEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

PURPOSE	3

OBJECTIVES	3

COMMUNICATION PROCESS	4

ROLES AND RESPONSIBILITIES	4

CHANGE MANAGEMENT PLAN	5

CONCLUSION	6

# INTRODUCTION

Effective communication is essential to the success of the Darvycom Brisbane Engineering Laboratory Network and Digital Signal Processing (DSP) upgrade project. This Communication Management Plan sets out how information will be created, shared and controlled between the project manager, Darvycom management, technical teams and end users. The plan ensures that all parties receive the right level of information at the right time so decisions can be made quickly and the project can be delivered with minimal disruption to operations.

# PURPOSE

The purpose of this Communication Management Plan is to provide a structured approach for planning, managing and controlling all project communications. It defines what information will be communicated, how and when it will be communicated, and who is responsible for communicating it. This supports clear expectations, reduces misunderstandings and ensures that Darvycom’s leadership has visibility over progress, risks and key decisions.

# OBJECTIVES

The main objectives of this Communication Management Plan are to:

- Ensure all key stakeholders understand the project scope, objectives, benefits and constraints.

- Provide timely, accurate and relevant information on project progress, issues and risks.

- Establish clear communication channels between the project manager, client representatives, network and DSP teams, and laboratory users.

- Support effective decision making and approvals at agreed milestones.

- Provide a traceable record of key communications, discussions and decisions related to the project.

# COMMUNICATION PROCESS

Communication will follow a simple plan–do–review cycle:

- Plan

  - Define required communications for each project phase.

  - Schedule regular meetings and reporting dates.

  - Agree on formats for status reports, minutes and technical documents.

- Execute

  - Conduct meetings according to the agreed schedule.

  - Issue status reports, design documents, change requests and minutes.

  - Maintain open channels for questions from stakeholders.

- Review

  - Confirm that stakeholders are receiving the information they need.

  - Adjust frequency or format if communication is not effective.

  - Record decisions, approvals and key actions for future reference.

Core communication mechanisms for this project include:

- Project kick-off and planning meetings

- Design and review workshops (network and DSP)

- Regular progress meetings

- Email updates or internal messages summarising key status points

- Formal documents such as the Project Management Plan, subplans, risk register, change requests, test reports and handover documents

- User briefings and training sessions for laboratory staff

# ROLES AND RESPONSIBILITIES

Clear communication roles are important to keep messages consistent and avoid gaps.

- Project Sponsor / Client Representative

  - Approves major documents, changes and final deliverables.

  - Receives regular status reports and escalated issues.

  - Provides strategic direction and clarifies priorities.

- Project Manager

  - Prepares this Communication Management Plan and keeps it current.

  - Coordinates all project meetings and formal communications.

  - Issues regular status reports covering progress, risks and upcoming work.

  - Ensures that minutes, actions and decisions are documented and distributed.

  - Acts as the central point of contact between Darvycom management and the project team.

- Network Engineer(s)

  - Provide technical input to design and implementation discussions.

  - Prepare and present network-related documents and updates when required.

  - Communicate technical constraints and risks that may affect scope, schedule or budget.

- DSP / Systems Engineer(s)

  - Provide technical input on DSP requirements, modelling and performance.

  - Prepare reports on DSP design, analytical results and test outcomes.

  - Communicate any issues that may affect voice quality or system stability.

- Laboratory Users and Staff

  - Provide feedback on call quality, network performance and usability.

  - Participate in user acceptance testing and training sessions.

  - Raise any operational concerns that arise during or after implementation.

- IT Operations / Support

  - Receive configuration information and documentation needed for ongoing support.

  - Provide feedback on maintainability and operational requirements.

  - Act as a recipient of final handover documentation.

# CHANGE MANAGEMENT PLAN

Changes to project scope, schedule, cost or technical design will follow a controlled process supported by clear communication.

- Change Identification

  - Any stakeholder may raise a change when new requirements or issues are identified.

  - The change is documented on a Change Request Form with a clear description and reason.

- Impact Assessment

  - The project manager coordinates an assessment with relevant technical staff.

  - Impacts on time, cost, quality, risk and dependencies are analysed and summarised.

  - The assessment and recommendation are communicated to the sponsor in a concise form.

- Decision and Approval

  - The sponsor reviews the request and impact assessment.

  - The change is approved, rejected or deferred.

  - The decision and rationale are recorded and communicated to all affected stakeholders.

- Implementation and Communication

  - For approved changes, the project manager updates the impacted plans and baselines.

  - The updated scope, schedule or budget is shared with the project team.

  - Any changes that affect users (for example, outage windows, additional training) are clearly communicated in advance.

- Record Keeping

  - All change requests, assessments, approvals and communications are stored with the project documentation.

  - This provides traceability and supports future audits and lessons learned.

Communication is therefore integrated into the change management process from the first request through to completion, ensuring that no significant change is introduced without appropriate consultation and approval.

# CONCLUSION

This Communication Management Plan sets out how information will flow within the Darvycom Brisbane Engineering Laboratory Network and DSP upgrade project. By defining objectives, processes, roles and the communication approach for changes, the project team can maintain alignment with the client’s expectations, reduce misunderstandings and ensure that decisions are well informed. The plan will be reviewed periodically and refined where necessary to support successful delivery of the upgraded network and DSP solutions.