| ID | 012025COMP |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 12/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the CONFIGURATION MANAGEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

PURPOSE AND OBJECTIVES	4

ROLES AND REPSONSIBILITIES	5

CONFIGURATION CONTROL	6

CONFIGURATION MANAGEMENT DATABASE (CMBD)	7

CONFIGURATION AUDITING	9

# INTRODUCTION

This Configuration Management Plan describes how configuration items for the Darvycom Brisbane Engineering Laboratory Network and Digital Signal Processing (DSP) upgrade will be identified, recorded, controlled and reviewed. The project introduces new network infrastructure, servers, voice platforms and DSP configurations. Effective configuration management is essential to maintain consistency across both laboratory blocks, support troubleshooting, and ensure that future changes are made in a controlled and traceable way.

# PURPOSE AND OBJECTIVES

The purpose of this plan is to provide a structured approach for managing all technical configurations related to the project, including hardware, software and logical configuration items.

The key objectives are:

- To identify and register all configuration items that are critical to the operation of the upgraded network and DSP environment.

- To ensure that any changes to these configuration items are controlled, approved and documented.

- To maintain accurate, up-to-date configuration records that support maintenance, fault diagnosis and future enhancements.

- To provide clear accountability for configuration ownership and updates across the project team.

- To support compliance with Darvycom’s internal standards for information security, availability and integrity.

# ROLES AND REPSONSIBILITIES

Configuration management responsibilities are assigned as follows:

- Project Manager

  - Owns the Configuration Management Plan.

  - Ensures that configuration management processes are followed.

  - Approves configuration documentation before it is submitted to the sponsor.

  - Coordinates configuration changes with the Change Control Board where required.

- Network Engineer

  - Maintains detailed configuration records for network devices such as switches, router, firewalls, access points and VLAN design.

  - Documents IP addressing, routing, quality of service policies and access control settings.

  - Updates configuration records when changes are approved and implemented.

- DSP Engineer

  - Maintains configuration records for DSP components used in the communication chain.

  - Documents filter structures, parameters, processing blocks and integration points with the network and voice platforms.

  - Updates DSP configuration information when changes or optimisations are made.

- Systems / Server Administrator

  - Manages configuration information for data servers, voice server and related system software.

  - Documents operating system versions, installed services, user access roles and backup settings.

  - Ensures that configuration backups are taken and stored safely.

- IT Operations / Support

  - Uses configuration records during ongoing support and incident resolution.

  - Provides feedback on required updates to configuration documentation when changes occur in production.

All team members are responsible for notifying the Project Manager when they propose or implement changes that may affect registered configuration items.

# CONFIGURATION CONTROL

Configuration control ensures that configuration items are changed in a coordinated and documented way, and that the current state of the environment is always known.

The configuration control process is:

- Identification of configuration items

  - The project team identifies all items that must be tracked, including:

    - Network devices and their logical configurations.

    - Servers and system software.

    - Voice platform configuration, such as extensions, dial plans and codecs.

    - DSP configurations, such as filter parameters and processing chains.

  - Each configuration item is assigned a unique identifier and recorded in the configuration management database.

- Baseline establishment

  - Once initial setup is complete and reviewed, the project establishes a configuration baseline for the laboratory network and DSP environment.

  - This baseline represents the approved configuration at a given point in time and serves as a reference for future changes.

- Change submission and approval

  - Any proposed modification to a baseline configuration item is raised through the change management process and, where appropriate, the Change Control Board.

  - Only approved changes may be implemented on baseline items.

- Implementation and documentation

  - Once approved, the change is implemented by the relevant technical role.

  - Configuration records are updated to reflect the new state, including date, description of the change and person responsible.

  - If necessary, new configuration snapshots and backup copies are taken.

- Version control

  - Configuration documents are version-controlled so that previous versions can be referenced if issues arise.

  - Major configuration revisions result in a new version number and an updated description in the document history.

- Backup and recovery

  - Critical device configurations and server settings are backed up regularly, following Darvycom’s backup guidelines.

  - Recovery procedures from configuration backups are documented and tested as part of the project.

# CONFIGURATION MANAGEMENT DATABASE (CMBD)

A configuration management database will be maintained in a structured document or spreadsheet that lists all configuration items and their key attributes. It will include, at minimum:

- Unique configuration item ID

- Item name and type (for example, core switch, access switch, router, data server, voice server, IP phone model, DSP configuration profile)

- Physical location (for example, Block A rack 1, Block B rack 2, server room)

- Hardware details (model, serial number, firmware version where applicable)

- Software and configuration details (operating system version, configuration file location, VLAN IDs, IP addresses, DSP parameters)

- Relationships and dependencies (for example, which devices connect to which switch, which DSP configuration supports which voice service)

- Owner (role responsible for maintaining the configuration)

- Status (planned, active, retired)

- Date of last change and reference to related change request, if applicable

The CMDB will be kept up to date as the project progresses and will be handed over to IT operations at the end of the project to support ongoing management of the environment.

# CONFIGURATION AUDITING

Configuration auditing verifies that the recorded configuration information is accurate and that the live environment matches the approved baselines.

Audits will include:

- Regular checks

  - Periodic review of device configurations and server settings against the CMDB.

  - Confirmation that key parameters such as IP ranges, VLAN assignments, access lists and DSP settings match the documented values.

- Spot checks after changes

  - Targeted audits following significant changes to confirm that all affected items have been updated correctly and that no unauthorised changes were introduced.

- Compliance checks

  - Verification that configuration settings meet security and performance requirements defined in project and organisational standards.

  - Confirmation that backup and recovery procedures for configurations are being followed.

- Audit reporting

  - Findings from configuration audits are documented and shared with the Project Manager and, where relevant, the Change Control Board.

  - Any discrepancies are treated as issues and resolved through corrective actions, including updates to the CMDB or restoration from backup if necessary.

This Configuration Management Plan provides the framework for maintaining a consistent, controlled and well-documented technical environment for the Darvycom Brisbane Engineering Laboratory Network and DSP upgrade, supporting reliable operation and smoother future changes.