# DOCUMENTATION CONTROL POLICY AND PROCEDURES

Project: Darvycom Brisbane Engineering Laboratory Network & DSP Upgrade
Project Manager:  Leonardo Matias Ciarcia
Date: 08/11/2025

## 1. Introduction

The purpose of this policy is to establish a consistent method for creating, identifying, reviewing, approving, storing, securing, changing, distributing, archiving and disposing of documents associated with the Darvycom Brisbane Engineering Laboratory Network and DSP Upgrade.

The project generates technical, administrative and operational documents covering project planning, network design, IP addressing, Packet Tracer simulations, network traffic management, DSP engineering, procurement, configuration, testing, monitoring, training, acceptance and project closure. These records must be accurate, traceable, protected and available to authorised personnel.

Effective documentation control will:

- Reduce the risk of using incorrect or outdated information.

- Protect confidential network and business information.

- Maintain a reliable record of approvals and project decisions.

- Support technical implementation, testing and troubleshooting.

- Ensure network, voice, video and DSP configurations can be restored.

- Support project audits, handover and future maintenance.

- Ensure documents comply with Darvycom policies and applicable legal, contractual and regulatory requirements.

## 2. Scope

This policy applies to all documents and records produced, received or maintained for the Cluster 6 Darvycom project, including:

- Project Management Plan and management subplans

- Project Implementation Plan

- Project Details Summary

- Requirements and existing-versus-expected specifications

- Gantt charts and schedules

- Risk registers and issue logs

- Cost and procurement records

- Meeting agendas and minutes

- Network topology diagrams

- IP-addressing schemas

- VLAN, routing, QoS, VPN and access-control designs

- Cisco Packet Tracer .pkt files

- Router, switch, server and IP-PBX configuration files

- PRTG screenshots, reports, alerts and monitoring records

- DSP calculations, MATLAB code, simulations and output graphs

- Signal, frequency, convolution, filter and SNR analysis

- Test plans, test scripts, test evidence and defect registers

- User acceptance and sign-off records

- Change requests and approval records

- User guides, technical guides and training materials

- Handover and project closure documentation

- Supplier manuals, quotations, licences and warranty records

The policy applies to the Project Manager, technical specialists, laboratory representatives, suppliers and any other person who creates, receives, reviews or uses project documentation.

## 3. Documentation Control Policy

Darvycom will apply the following policy requirements:

- Every controlled document must have a unique document ID, title, version, owner, issue date, status and security classification.

- Controlled documents must be created using an approved structure or template where available.

- Documents must be reviewed for technical accuracy and completeness before approval.

- Only authorised personnel may approve or issue final documents.

- The current approved version must be stored in the central project-documentation repository.

- Drafts, approved versions, superseded documents and archived records must be clearly identified.

- Access must be granted according to the user’s project role and business need.

- Confidential and restricted documents must not be sent through personal email, stored on unauthorised personal devices or copied to unapproved removable media.

- Changes must be recorded in the document history and assigned a new version number.

- Obsolete documents must be removed from active folders and transferred to the archive.

- Technical configurations and important project records must be backed up and recoverable.

- Documents must be retained and securely disposed of according to Darvycom’s retention schedule and applicable requirements.

## 4. Roles and Responsibilities

| Role | Documentation responsibilities |
| --- | --- |
| Project Sponsor/Client Representative | Approves major project plans, baseline documents, major changes, final acceptance and closure records. |
| Project Manager – Leonardo Matias Ciarcia | Oversees documentation control, assigns document owners, verifies compliance, approves operational documents within authority and ensures documents are available for handover. |
| Document Controller/Project Administrator | Maintains the document register, assigns document IDs, checks naming and versioning, controls repository folders, distributes approved documents and archives superseded versions. The Project Manager may perform this role where no separate Document Controller is appointed. |
| Network Engineer | Maintains accurate topology, IP schema, VLAN, routing, QoS, VPN, firewall, switch, router and PRTG documentation. |
| Voice and Collaboration Engineer | Maintains voice-server, IP-PBX, dial-plan, IP-phone and video-conferencing configuration records. |
| DSP Engineer | Maintains DSP models, formulas, MATLAB files, simulations, filter parameters, test signals, graphs, SNR results and analytical comparisons. |
| Systems Administrator | Controls server documentation, permissions, patch records, backup procedures, recovery records and secure repository access. |
| Test and UAT Coordinator | Maintains test plans, test scripts, evidence, defect records, retesting results and UAT sign-off documents. |
| Document author | Uses the correct template, document ID, file name, classification and version; records changes and submits the document for review. |
| Reviewer/Technical Lead | Confirms technical accuracy, completeness, consistency and compliance with the approved design. |
| All project team members | Use only approved documents, protect information, avoid unauthorised copies and report missing, incorrect or compromised documents. |

## 5. Document Identification

### 5.1 Document identification requirements

Every controlled document must display the following information:

- Company name

- Project name

- Document title

- Document ID

- Version number

- Document owner

- Author

- Reviewer

- Approver

- Issue date

- Document status

- Security classification

- Page number where appropriate

- Document history

### 5.2 Document categories

| Code | Document category | Examples |
| --- | --- | --- |
| POL | Policy and procedure | Documentation Control Policy, Security Policy |
| PLN | Project plan | PMP, Implementation Plan, Risk Management Plan |
| REQ | Requirements | Client requirements, Existing vs Expected specification |
| DES | Technical design | Network architecture, logical design, voice design |
| NET | Network record | IP schema, VLAN table, port map, device inventory |
| CFG | Configuration | Router, switch, server, IP-PBX and firewall configurations |
| SIM | Simulation | Packet Tracer files, network models and simulation evidence |
| DSP | DSP engineering | MATLAB code, filter models, convolution and signal analysis |
| TST | Testing | Test plan, results, defect register and retesting evidence |
| MON | Monitoring | PRTG reports, alerts, traffic analysis and capacity forecasts |
| CHG | Change control | Change request, impact assessment and approval |
| MTG | Meeting record | Agenda, minutes and action register |
| TRN | Training | Training plan, user guide and attendance records |
| HND | Handover | As-built documentation, asset and configuration handover |
| REP | Report | Status, traffic, performance and closure reports |

## 6. File-Naming Convention

All electronic documents must use the following naming structure:

DARV-C6-[Category]-[ShortTitle]-v[Major.Minor]-[YYYYMMDD].[Extension]

Examples:

- DARV-C6-PLN-ProjectImplementationPlan-v1.0-20251219.docx

- DARV-C6-NET-IPSchema-Network3-v1.0-20260823.xlsx

- DARV-C6-SIM-Network3-Final-v1.0-20260823.pkt

- DARV-C6-DSP-FilterValidation-v1.0-20260823.pdf

- DARV-C6-TST-VoiceAndNetworkTestReport-v1.0-20260823.pdf

- DARV-C6-MON-PRTGTrafficReport-v1.0-20260823.pdf

File names must:

- Be clear and descriptive.

- Avoid unexplained abbreviations.

- Avoid special characters such as /, \, :, *, ?, ", <, > and |.

- Include the correct version and date.

- Use the same document ID and title shown inside the document.

- Identify drafts through their document status rather than words such as “newest” or “final-final”.

## 7. Version Control

| Version | Status and use |
| --- | --- |
| 0.1 | Initial draft |
| 0.2, 0.3 | Revised drafts following review |
| 0.9 | Draft prepared for final approval |
| 1.0 | First approved and issued version |
| 1.1, 1.2 | Approved minor changes that do not alter the main baseline |
| 2.0 | Major approved change affecting content, scope, design or responsibilities |
| 3.0 and above | Later major revisions |

Each controlled document must include a document-history table.

| Version | Date | Description of change | Author | Reviewer/Approver |
| --- | --- | --- | --- | --- |
| 0.1 | DD/MM/YYYY | Initial draft created | Name | Name |
| 0.2 | DD/MM/YYYY | Review comments incorporated | Name | Name |
| 1.0 | DD/MM/YYYY | Approved for issue | Name | Name |

The document status must be one of the following:

- Draft

- In Review

- Awaiting Approval

- Approved

- Superseded

- Archived

## 8. Current Methodology and Future Documentation Plan

Without a standard documentation process, project files may be stored in different locations, use inconsistent names or contain several versions with no clear indication of which one is approved. This creates a risk that the wrong network configuration, IP address, DSP parameter or test result could be used.

The future documentation-control process will use:

- A central secure project-documentation repository.

- Standard folder structures.

- Consistent document IDs and file names.

- Version history and approval records.

- Role-based access permissions.

- Backup and restoration procedures.

- A master document register.

- Regular document reviews.

- Secure archives for superseded and final project records.

The current approved version will be maintained in the active project folder. Older versions will be retained in the controlled archive and marked as superseded.

## 9. Security of Documentation

### 9.1 Security classification

| Classification | Description | Examples |
| --- | --- | --- |
| Restricted | Highly sensitive information accessible only to specifically authorised personnel | Password records, encryption keys, VPN secrets, administrator access details, sensitive security logs |
| Confidential | Sensitive technical, financial or commercial project information | Detailed IP schema, firewall configuration, contracts, quotations, cost records, risk register |
| Internal | Information available to authorised Darvycom project and operational personnel | Project plans, meeting minutes, test reports, monitoring reports, training material |
| Approved external | Information approved for distribution outside the organisation | Sanitised project summaries, approved supplier instructions and non-sensitive training material |

Passwords, private keys and other authentication secrets must not be stored directly inside general project documents. They must be stored in Darvycom’s approved credential-management system.

### 9.2 Security controls

Project documentation must be protected through:

- Role-based access control

- Multi-factor authentication where supported

- Strong user authentication

- Encryption in storage and during transmission

- Security logging and audit trails

- Controlled sharing links

- Regular access reviews

- Approved backup systems

- Endpoint protection and patching

- Locked storage for printed confidential documents

- Secure disposal of electronic and paper records

Access must be removed or updated when a staff member changes role, leaves the project or no longer requires the information.

## 10. Secure Storage and Folder Structure

All controlled project files will be stored in Darvycom’s approved secure document-management platform, project intranet or controlled shared repository.

The recommended folder structure is:

- Governance and Project Plans

- Requirements and Specifications

- Network and Voice Design

- DSP Engineering and Simulations

- Procurement and Assets

- Implementation and Configurations

- Testing, Defects and Acceptance

- Monitoring and Traffic Reports

- Training and Handover

- Project Closure and Archive

The following controls apply:

- Active approved documents must be stored in the relevant controlled folder.

- Drafts must be stored in a separate working folder.

- Superseded versions must be moved to the archive.

- Users must not create uncontrolled duplicate folders.

- Configuration backups must be stored separately from the active equipment.

- Restricted information must be placed in folders with limited permissions.

- Local working copies must be uploaded or removed when the work is completed.

- The master document register must record the approved storage location.

## 11. Master Document Register

The Project Manager or Document Controller will maintain a document register containing:

| Register field | Required information |
| --- | --- |
| Document ID | Unique project document identifier |
| Document title | Full controlled title |
| Category | Plan, design, configuration, test, DSP or other category |
| Owner | Person or role responsible for the document |
| Author | Person who created or changed the document |
| Current version | Latest approved version |
| Status | Draft, review, approved, superseded or archived |
| Classification | Restricted, Confidential, Internal or Approved External |
| Approval date | Date the current version was approved |
| Repository location | Controlled folder or system path |
| Next review date | Date or project phase requiring review |
| Retention requirement | Required retention period |
| Disposal date | Approved date for future disposal |

## 12. Document Creation Procedure

The document author must:

- Confirm that the document is required and check whether an approved template already exists.

- Request or obtain the correct document ID.

- Create the file using the approved naming convention.

- Enter the title, author, version, status, date and classification.

- Prepare the document using accurate project information.

- Include diagrams, tables, configuration information or test evidence where necessary.

- Record the initial version in the document-history table.

- Save the draft in the appropriate working folder.

- Submit the document to the nominated technical reviewer.

- Correct identified issues and update the version.

- Submit the reviewed document for approval.

- After approval, save the editable source and issue a controlled PDF where appropriate.

- Update the master document register.

## 13. Review and Approval Procedure

Documents must be reviewed for:

- Technical accuracy

- Completeness

- Consistency with the approved project solution

- Correct device quantities and specifications

- Correct IP, VLAN, port and configuration information

- Correct DSP formulas, parameters and results

- Correct budget and schedule information

- Security and privacy requirements

- Clear language and formatting

- Correct version and document status

The review and approval path will normally be:

Author → Technical Reviewer → Project Manager → Project Sponsor/Client Representative, where required

Major documents requiring sponsor or client approval include:

- Project Management Plan

- Project Implementation Plan

- Approved network and DSP design

- Major change requests

- Project budget or schedule baseline

- User acceptance record

- Final handover and project closure report

## 14. Document Change Procedure

When a document requires modification:

- Confirm that the change is authorised.

- Retrieve the current approved editable version.

- Create a working copy and change its status to Draft.

- Update the version number.

- Record the reason for the change in the document history.

- Make the required changes.

- Review all related documents that may also be affected.

- Submit the changed document for technical review.

- Obtain the required approval.

- replace the active approved copy with the new approved version.

- Move the previous approved version to the superseded archive.

- Update the master document register.

- Notify affected project team members.

A change to the approved network topology, IP schema, VLAN design, QoS policy, VPN configuration, DSP baseline, budget or schedule must also follow the formal project change-control process.

## 15. Control of Technical Files

### 15.1 Packet Tracer files

- Current, proposed and final Packet Tracer files must be clearly identified.

- The three design files must not be overwritten by one another.

- Final .pkt files must include the correct device names and IP configuration.

- A configuration change must result in a new version.

- Each final simulation must be accompanied by test evidence and an updated IP schema.

### 15.2 Network configurations

- Router, switch, server and IP-PBX configurations must be exported after approved changes.

- Configuration files must identify the device name, interface information, date and version.

- Backup configurations must be stored separately from the active device.

- Credentials and private keys must be removed before configurations are shared for assessment or general review.

### 15.3 DSP and MATLAB files

- MATLAB programs and DSP simulations must include comments explaining their purpose, variables and expected output.

- Input signals, filter parameters and results must be stored with the related report.

- Analytical and simulated results must be traceable to the same document version.

- Changes to DSP parameters must be recorded before testing and integration.

### 15.4 PRTG reports

- PRTG reports must identify the monitoring period, devices, sensors and thresholds.

- Alerts and performance screenshots must include sufficient context to explain the result.

- Exported monitoring evidence must be stored with the related traffic-analysis or test report.

## 16. Backup and Recovery Procedure

Project documents and configuration records must be protected through regular backups.

The procedure is:

- Back up active controlled documents according to Darvycom’s IT backup schedule.

- Maintain a separate backup of critical network, voice-server and DSP configurations.

- Protect backups from unauthorised modification or deletion.

- Monitor backup completion and investigate failed backup jobs.

- Conduct periodic restoration tests.

- Record the restoration date, file tested, result and responsible person.

- Complete an additional backup before major implementation or cutover activities.

Critical records must not depend on a single computer, storage location or project team member.

## 17. Distribution and External Sharing

Before a document is distributed:

- Confirm that the version is approved.

- Confirm the recipient is authorised.

- Review the security classification.

- Remove credentials, personal information or unnecessary sensitive technical details.

- Use a controlled PDF where editing is not required.

- Share the document through an approved secure link or system.

- Apply access expiration where appropriate.

- Record external distribution of confidential or restricted documents.

- Remove access when it is no longer required.

Documents must not be uploaded to public websites, personal cloud storage or unauthorised collaboration platforms.

## 18. Archiving and Disposal

At the completion of each project phase and at project closure:

- Final approved records will be checked against the document register.

- As-built technical documents will be confirmed as complete.

- Active working drafts that have no continuing value will be removed.

- Superseded controlled versions will be transferred to the archive.

- Final records will be made read-only where practical.

- Archive permissions will be restricted to authorised personnel.

- Retention periods will be recorded.

- Disposal will be authorised and documented.

- Confidential paper documents will be cross-cut shredded.

- Electronic records will be securely deleted so they cannot be easily recovered.

Records must not be destroyed while they are required for an investigation, audit, dispute, legal hold or unresolved project issue.

## 19. Document Priority and Control Level

The following priority levels can be colour-coded in Word to follow the example.

| Priority | Suggested colour | Documents | Required control |
| --- | --- | --- | --- |
| Critical controlled documents | Red | Contracts, approvals, security configurations, IP schema, final device configurations, backup records, change approvals, UAT and final acceptance | Strict access control, formal approval, version control, audit log and secure backup |
| High and important documents | Yellow | Project plans, network designs, DSP models, risk register, test reports, monitoring reports and procurement records | Controlled storage, review, approval, version history and regular backup |
| Routine internal documents | Green | Meeting notes, working papers, draft diagrams and general training information | Internal storage, clear naming and periodic review; remove when no longer required |

## 20. Documentation Control Cycle

The documentation-control cycle is:

Create → Identify → Review → Approve → Issue → Store → Use → Monitor → Revise → Archive or Dispose

A document must not be treated as an official project record until it has completed the required review and approval stages.

## 21. Audit and Compliance

The Project Manager or Document Controller will conduct documentation checks:

- At major project phase gates

- Before implementation and cutover

- Before user acceptance testing

- During handover

- At project closure

- After a documentation or security incident

The audit will check:

- Correct document IDs and file names

- Current version and approval status

- Correct security classifications

- Evidence of review and approval

- Access permissions

- Backup results

- Missing or duplicated files

- Superseded copies in active folders

- Completeness of the document register

- Consistency between designs, configurations, tests and as-built records

Any non-compliance will be recorded, assigned to an owner and corrected within an agreed period.

## 22. Documentation Incident Procedure

If a document is lost, corrupted, incorrectly issued or accessed without authority:

- Report the incident to the Project Manager and Systems Administrator.

- Restrict access to the affected document or folder.

- Identify the information and users affected.

- Restore the correct document from the approved repository or backup.

- Notify affected recipients if an incorrect version was distributed.

- Change access credentials where necessary.

- Record the cause and corrective action.

- Review permissions and procedures to prevent recurrence.

- Escalate serious security or privacy incidents according to Darvycom’s incident-management requirements.

## 23. Policy Review and Approval

This policy will be reviewed:

- When documentation systems or storage platforms change

- When project roles or responsibilities change

- After a major documentation incident

- When legal, contractual or organisational requirements change

- At major project phase gates

- At project closure\

Approval:

Project Manager: Leonardo Matias Ciarcia
Signature: 
Date: 05/08/2025

Project Sponsor/Client Representative: Dijo Sasidharan
Signature: 
Date:05/08/2025