| ID | 012025HRM |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 12/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the HUMAN RESOURCE MANAGEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

HR MANAGEMENT PLAN COMPONENTS	4

TEAM POSITION AND ACQUISITION	5

ORGANISATIONAL STRUCTURE	6

COMPLIANCE AND LEGAL CONSIDERATIONS	7

COMPENSATION AND REWARDS	8

TRAINING AND DEVELOPMENT	9

SKILL MATRIX	10

SUMMARY	11

# INTRODUCTION

This Human Resource Management Plan defines how people will be planned, organised, developed and managed for the Darvycom Brisbane Engineering Laboratory Network and Digital Signal Processing (DSP) upgrade. The project involves upgrading the network and telephony infrastructure across two laboratory blocks and enhancing DSP capability to improve signal quality and support future growth. This plan ensures that all required roles are clearly defined, appropriate skills are available, and team members are supported to perform effectively and safely.

# HR MANAGEMENT PLAN COMPONENTS

Human resource management for this project covers the following components:

- Identification of required roles and responsibilities.

- Acquisition and allocation of personnel, including internal staff and external specialists where required.

- Definition of the project’s organisational structure and reporting lines.

- Compliance with Darvycom policies and relevant workplace obligations.

- Approach to compensation, recognition and performance feedback.

- Training and development activities to close skill gaps.

- A skills matrix to match required competencies with available team members.

These components will be used to coordinate the project team across all phases, from planning through to handover.

# TEAM POSITION AND ACQUISITION

The project requires the following key positions:

- Project Manager

  - Overall responsibility for planning, coordination, communication, and delivery of project outcomes.

  - Manages scope, time, cost, quality, risk and stakeholder engagement.

- Network Engineer

  - Designs and implements the upgraded IP network, including switches, router, VPN, VLANs, QoS and security.

  - Installs and configures servers, IP phones, headsets and the video conferencing system.

- DSP Engineer

  - Analyses current DSP processes and identifies improvements.

  - Designs, tests and implements DSP solutions to increase signal-to-noise ratio and support high-quality communication.

- Systems / Server Administrator

  - Responsible for operating system configuration, server hardening and user account management.

  - Supports deployment of the voice server and related services.

- Support Technician

  - Assists with device rollout, workstation setup, cabling, and on-site troubleshooting.

  - Provides first-level support during testing and early operation.

- Training and Documentation Lead

  - Prepares user guides, quick reference materials and technical documentation.

  - Coordinates and delivers end-user training sessions.

Personnel will be drawn primarily from Darvycom’s existing technical staff, with external suppliers engaged as required for specialist equipment or vendor-specific configuration. The Project Manager will confirm availability and assignment of named individuals before work begins in each major phase.

# ORGANISATIONAL STRUCTURE

The project uses a simple, functional structure with clear reporting lines.

- Project Sponsor

  - Provides strategic direction, approves major decisions and signs off key deliverables.

- Project Manager

  - Reports to the Project Sponsor.

  - Coordinates all technical and support roles.

- Technical Team

  - Network Engineer (reports to Project Manager).

  - DSP Engineer (reports to Project Manager).

  - Systems / Server Administrator (reports to Project Manager).

  - Support Technician (reports to Project Manager).

- Training and Documentation

  - Training and Documentation Lead (reports to Project Manager, works closely with all technical roles and laboratory staff).

Laboratory users and operations representatives provide input and feedback but do not have direct project reporting responsibilities. They are engaged through the communication and stakeholder management processes.

# COMPLIANCE AND LEGAL CONSIDERATIONS

All human resource activities for this project will operate within Darvycom’s policies and relevant workplace requirements, including:

- Adherence to company employment conditions, working hours and leave arrangements.

- Compliance with workplace health and safety requirements during site work, including safe handling of equipment, electrical safety and use of personal protective equipment where necessary.

- Respect for equal opportunity and non-discrimination principles in team selection and management.

- Compliance with confidentiality obligations and information security policies, particularly when accessing configuration data, test results and client records.

- Observance of Darvycom’s code of conduct, including professional behaviour in dealings with colleagues, clients and suppliers.

Any external contractors engaged will be required to comply with the same standards and to sign appropriate contractual and confidentiality agreements before commencing work.

# COMPENSATION AND REWARDS

Compensation for project team members will be managed through existing Darvycom salary and contract arrangements. This plan does not introduce new pay scales but ensures that:

- Time spent on the project is visible and recognised in workload planning.

- Overtime or additional hours, if required and approved, follow company policy.

- Exceptional performance can be recognised through existing reward mechanisms, which may include formal recognition, performance feedback and references for future internal opportunities.

Where appropriate, non-financial rewards such as public acknowledgement in project closure meetings, involvement in future strategic initiatives, and opportunities for advanced training will be used to motivate and retain key contributors.

# TRAINING AND DEVELOPMENT

The project introduces or extends several technologies and practices, including VoIP, managed switches with QoS, VPN routing and DSP tools. To ensure that the team can deliver the required outcomes, the following training and development activities are planned:

- Network Engineer

  - Deepening knowledge of QoS for voice traffic, VLAN design for voice and data separation, and configuration of business-grade routers with VPN.

  - Familiarisation with the selected IP-PBX platform and video conferencing integration.

- DSP Engineer

  - Advanced training in digital signal processing techniques relevant to telecommunication systems.

  - Use of modelling and analysis tools to design and validate filters and SNR improvements.

- Systems / Server Administrator

  - Training in server configuration for voice and data roles, including operating system security and backup procedures.

  - Familiarity with monitoring tools for network and voice services.

- Support Technician

  - Hands-on training in installing and configuring endpoints, including IP phones, headsets and workstations.

  - Guided practice in basic fault diagnosis and escalation procedures.

- Training and Documentation Lead

  - Coaching on creating clear technical documentation and end-user guides.

  - Support in delivering short, focused training sessions to laboratory staff.

Where possible, training will be delivered internally using existing expertise, supplemented by vendor documentation and online materials. Training will be scheduled to avoid impacting critical project milestones.

# SKILL MATRIX

The table below provides a high-level skills matrix for the core roles.

| Role | Network Design & Routing | VoIP & IP-PBX | DSP & Signal Analysis | Server & OS Admin | User Training & Documentation |
| --- | --- | --- | --- | --- | --- |
| Project Manager | Medium | Medium | Basic | Basic | High |
| Network Engineer | High | High | Basic | Medium | Medium |
| DSP Engineer | Basic | Medium | High | Basic | Medium |
| Systems / Server Administrator | Medium | Medium | Basic | High | Medium |
| Support Technician | Basic | Basic | Basic | Basic | Basic |
| Training and Documentation Lead | Basic | Basic | Basic | Basic | High |

# SUMMARY

- Required roles and responsibilities are clearly defined and aligned to project needs.

- Team members are drawn primarily from Darvycom’s existing workforce, with external support where specialised vendor expertise is needed.

- Training and development activities are planned to close gaps in VoIP, VPN, switching and DSP knowledge.

- A simple organisational structure and clear reporting lines support effective communication and control.

- Compliance, safety and confidentiality requirements are integrated into day-to-day project work.

This Human Resource Management Plan provides the foundation for coordinating the people side of the Darvycom Brisbane Engineering Laboratory Network and DSP upgrade, supporting timely delivery of a high-quality outcome for the business.