Legislation Impact Summary Report 2

Disability Access and Accessibility to Networks

Project: Darvycom Brisbane Engineering Laboratory Network & DSP Upgrade

Location: Blocks A and B, Brisbane Engineering Laboratory

Project Manager: Leonardo Matias Ciarcia

Document ID: C6-LEG-02

Version: 1.0

Prepared: 09 March 2026

Baseline: 24 weeks / AUD 184,800

# 1. Purpose and scope

This report evaluates how disability discrimination principles and recognised accessibility guidance affect planning for access to Darvycom network services. Accessibility is broader than a website: it includes user authentication, monitoring dashboards, IP telephony, video conferencing, alarms, training material, physical interfaces and alternative ways to receive support.

Planning outcome: Accessibility requirements must be included at requirements and procurement stages. Adding them only during final testing creates avoidable redesign, cost and exclusion risk.

# 2. Legal and standards context

| Source | Relevance |
| --- | --- |
| Disability Discrimination Act 1992 (Cth) | Makes disability discrimination unlawful in areas including employment, education and the provision of goods and services. Darvycom planning should avoid systems that deny equivalent access without reasonable alternatives. |
| Australian Human Rights Commission web-accessibility guidance | Explains that inaccessible web and internet-based services may create disability discrimination risk and that accessible design should begin early. |
| WCAG 2.2 | Provides testable criteria under the principles perceivable, operable, understandable and robust. WCAG 2.2 Level AA is adopted here as the project target for web-based dashboards and user portals. |

# 3. Impact on network planning

| Area | Accessibility requirement | Darvycom application |
| --- | --- | --- |
| Authentication | Do not rely only on timed, visual or fine-motor interactions | Allow accessible MFA options, sufficient time and keyboard operation |
| PRTG dashboard | Information cannot be conveyed by colour alone | Use text status, icons, meaningful labels, contrast and keyboard-readable pages |
| IP telephony | Support hearing, vision, dexterity and cognitive needs | Adjustable volume, compatible headsets, clear keys, visual/ringing alerts and documented softphone alternatives |
| Video conferencing | Audio-visual content must be usable by more participants | Captions/transcripts where supported, keyboard control, clear audio and accessible invitations |
| Training | Instructions must be available in usable formats | Tagged Word/PDF documents, alt text, headings, plain language and demonstrations |
| Incident support | Users need more than one contact channel | Offer phone, email/ticket and accessible written instructions |
| Physical lab access | Network services depend on reachable equipment and interfaces | Keep routes clear, place controls within reach and provide remote administration where authorised |

# 4. Accessibility evaluation of Network 3

| Feature | Positive impact | Gap / action |
| --- | --- | --- |
| 20 IP phones and 40 headsets | Multiple user endpoints and personal audio equipment | Confirm volume range, hearing-aid/headset compatibility and visual call indication |
| Video-conferencing system | Supports remote participation | Enable captions and confirm keyboard-accessible controls |
| PRTG monitoring | Central view reduces dependence on physically inspecting equipment | Check colour contrast, text labels, zoom and keyboard navigation; provide accessible exported reports |
| VPN access | Can provide accessible remote work and administration | Ensure MFA and client software are compatible with assistive technology |
| VLAN/QoS design | Improves reliability of voice/video used as accessibility channels | Monitor real-time performance and maintain an alternate contact method during outages |

# 5. Accessibility acceptance checklist

All web-based functions can be completed using a keyboard without a mouse.

Status and alarms include text or icons and do not rely on red/green colour alone.

Text can be zoomed without clipping critical controls.

Video test includes captions or an agreed accessible alternative.

Telephone test includes adjustable volume and a suitable headset path.

Training material uses real headings, readable contrast and alternative text for meaningful images.

Users can request reasonable adjustments and report an accessibility barrier through more than one channel.

Accessibility findings are recorded as defects, assigned to an owner and retested before acceptance.

# 7. Sources checked on 23 August 2026

Federal Register of Legislation, Disability Discrimination Act 1992: https://www.legislation.gov.au/C2004A04426/latest/details

Australian Human Rights Commission, Disability discrimination: https://humanrights.gov.au/our-work/disability-rights/disability-discrimination

Australian Human Rights Commission, World Wide Web Access advisory notes: https://humanrights.gov.au/resource-hub/by-resource-type/publications/guidelines/articles/disability-rights/disability-rights-and-the-disability-discrimination-act/world-wide-web-access-disability-discrimination-act-advisory-notes-ver

W3C, Web Content Accessibility Guidelines 2.2: https://www.w3.org/TR/WCAG22/

# 8. Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Prepared by | Leonardo Matias Ciarcia | Completed | 09/03/2026 |
| Accessibility reviewer | Tommy | Approved / changes required | 09/03/2026 |
| Project sponsor | Dijo | Accepted / rejected | 09/03/2026 |