Legislation Impact Summary Report 1

Privacy, Telecommunications and Cyber-Security Planning

Project: Darvycom Brisbane Engineering Laboratory Network & DSP Upgrade

Location: Blocks A and B, Brisbane Engineering Laboratory

Project Manager: Leonardo Matias Ciarcia

Document ID: C6-LEG-01

Version: 1.0

Prepared: 07 March 2026

Baseline: 24 weeks / AUD 184,800

# 1. Purpose and scope

This summary evaluates how Australian privacy and telecommunications legislation affects planning for the Darvycom laboratory network upgrade. It focuses on architecture, monitoring, records, remote access and incident response. It is a project-planning evaluation, not legal advice. Darvycom must confirm which obligations apply to its legal entity, turnover and services.

Planning outcome: The selected Network 3 design is supportable because it includes segmentation, firewalling, VPN access and monitoring. Compliance depends on operating controls: authorised access, limited data collection, protected logs, retention rules and a documented breach-response process.

# 2. Relevant legal framework

| Instrument / obligation | Planning impact for Darvycom |
| --- | --- |
| Privacy Act 1988 and Australian Privacy Principles | Personal information must be handled transparently and protected with reasonable safeguards. APP 11 is directly relevant to access control, system hardening, backups, monitoring and secure disposal. |
| Notifiable Data Breaches scheme | The incident plan must support rapid assessment of suspected eligible breaches, evidence preservation, escalation and notification where required. |
| Telecommunications Act 1997 | Network plans must respect telecommunications service obligations and avoid treating the lab network as authority for activities reserved to carriers or service providers. |
| Telecommunications (Interception and Access) Act 1979 | Packet capture, call recording and communications monitoring require strict purpose and authorisation controls. Routine troubleshooting must not become unjustified interception or content surveillance. |

# 3. Impact on the planning process

| Planning stage | Required consideration | Application to Network 3 |
| --- | --- | --- |
| Requirements | Identify personal information, users, administrators, logs and remote-access needs | Add a data-flow inventory covering IP addresses, account names, call records, PRTG logs and video-conference metadata |
| Design | Use privacy and security by design | VLAN separation, least-privilege ACLs, firewall rules, VPN, role-based accounts and encrypted administration |
| Procurement | Review supplier handling, support access, cloud location and security commitments | Record PRTG/telephony licensing, vendor support access, data location and breach clauses |
| Testing | Use synthetic data where possible and restrict test captures | Do not place real personal information in Packet Tracer or screenshots; redact usernames, public IPs and credentials |
| Operations | Protect logs and review access | Limit PRTG administrator roles, retain audit logs, patch systems and review alarms |
| Incident response | Assess, contain, document and escalate suspected breaches | Use a response checklist, nominated incident owner, evidence log and notification decision record |

# 4. Evaluation of proposed controls

| Control | Legal / privacy contribution | Evaluation |
| --- | --- | --- |
| VLANs and firewall rules | Reduce unnecessary access to systems containing personal or operational data | Suitable; document the rule owner and review date |
| VPN remote access | Protects traffic and limits remote entry to authenticated users | Suitable; add MFA where supported and remove inactive accounts |
| PRTG monitoring | Supports availability and incident detection | Suitable only when collection is proportionate; prefer headers/metrics over payload content |
| Configuration backups | Supports recovery and accountability | Suitable; encrypt, restrict and test restoration |
| VoIP logging | Supports troubleshooting and service management | Limit retention and access; do not record content without an approved lawful purpose |
| Change control | Provides traceability for security-affecting changes | Required; link each firewall, VLAN and monitoring change to an approved request |

# 5. Recommended compliance actions

- Create a network data inventory that identifies what PRTG, servers, phones, VPN and video systems collect.

- Approve an access matrix for administrators, users, vendors and assessors.

- Use individual administrator accounts and protect remote access with strong authentication and encryption.

- Document monitoring purposes and avoid packet-payload inspection unless specifically authorised and necessary.

- Set retention and secure-disposal periods for logs, configurations, call records and exported reports.

- Adopt a data-breach response procedure with containment, assessment, evidence, notification and lessons-learned steps.

- Review legal applicability before go-live and whenever the service model or supplier arrangement changes.

# 7. Sources checked on 23 August 2026

Federal Register of Legislation, Privacy Act 1988: https://www.legislation.gov.au/C2004A03712/latest/details

Office of the Australian Information Commissioner, Notifiable Data Breaches: https://www.oaic.gov.au/privacy/notifiable-data-breaches

Federal Register of Legislation, Telecommunications Act 1997: https://www.legislation.gov.au/C2004A05145/latest/details

Federal Register of Legislation, Telecommunications (Interception and Access) Act 1979: https://www.legislation.gov.au/C2004A02124/latest/details

# 8. Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Prepared by | Leonardo Matias Ciarcia | Completed | 07/03/2026 |
| Compliance reviewer | Tommy | Approved | 07/03/2026 |
| Project sponsor | Dijo | Accepted | 07/03/2026 |