| ID | 012025PIP |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 12/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the PROCESS IMPROVEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

PROCESS IMRPOVEMENT PLAN OBJECTIVES	4

STEPS FOR THE PROCESS IMPROVEMENT PLAN	5

KEY COMPONENTS OF THE PROCESS IMPROVEMENT PLAN	6

PROCESS MATRIX	7

CONCLUSION	8

# INTRODUCTION

This Process Improvement Plan describes how project and technical processes will be reviewed, refined and strengthened during the Darvycom Brisbane Engineering Laboratory Network and Digital Signal Processing (DSP) upgrade. The project involves a significant change from a legacy copper-based telephony and basic data network to an integrated IP-based voice, data and DSP-enabled environment across two laboratory blocks.

By focusing on structured process improvement, the project aims not only to deliver the upgraded solution, but also to leave Darvycom with better ways of planning, operating and continuously enhancing its network and DSP capabilities.

# PROCESS IMRPOVEMENT PLAN OBJECTIVES

The main objectives of this Process Improvement Plan are to:

- Identify key network, voice, DSP and project management processes that affect service quality, reliability and efficiency.

- Evaluate current practices and highlight weaknesses, bottlenecks and sources of rework or service disruption.

- Define targeted improvement actions that can be integrated into the project’s implementation activities.

- Establish measurable indicators to verify that processes are improving over time.

- Embed improved processes into Darvycom’s normal operations so that benefits continue after the project ends.

# STEPS FOR THE PROCESS IMPROVEMENT PLAN

Process improvement activities for this project will follow these steps:

- Identify key processes

  - Select the core processes that strongly influence network performance, voice quality, DSP effectiveness and project control.

  - Typical focus areas include incident handling, change management, configuration management, capacity planning and DSP tuning.

- Document current practices

  - Capture how these processes are currently carried out at the Brisbane laboratory: who is involved, what steps are taken and what tools are used.

  - Note any informal practices that have developed over time.

- Analyse performance and issues

  - Review recent incidents, complaints and delays related to network and voice services.

  - Review project documentation for areas where work took longer than expected, required rework or exposed gaps in communication or approvals.

  - Identify root causes, such as missing steps, unclear responsibilities or lack of monitoring.

- Define improvement actions

  - For each target process, define clear actions such as adding or removing steps, updating responsibilities, introducing checklists or using tools more effectively.

  - Ensure improvements are aligned with other project plans, including quality, risk, configuration and change management.

- Implement and integrate

  - Incorporate the new or improved processes into day-to-day project activities and into the operating procedures for the Brisbane laboratory.

  - Provide guidance and, where required, training to team members and lab staff.

- Measure results

  - Track agreed indicators over a defined period, such as reduced incident resolution time, fewer configuration errors, improved call quality or fewer unplanned outages.

  - Compare against the previous baseline to confirm improvement.

- Review and refine

  - Review results with the project sponsor and key stakeholders.

  - Adjust processes where necessary to address any remaining issues or new requirements.

  - Record lessons learned and ensured updated procedures are documented and accessible.

# KEY COMPONENTS OF THE PROCESS IMPROVEMENT PLAN

This plan focuses on improving a set of core processes that support the upgraded solution:

- Network incident and problem management

  - Clear steps for detecting, logging, prioritising, investigating and resolving issues that affect connectivity, voice services or DSP performance.

  - Defined escalation paths and communication rules for incidents with business impact.

- Change management

  - Consistent use of change requests, impact assessment and approvals for changes to network, servers, voice configuration and DSP parameters.

  - Integration with configuration management and communication to minimise unintended side effects.

- Configuration management

  - Up-to-date configuration records for switches, router, servers, voice platform and DSP settings, stored in a central configuration management database.

  - Regular configuration backups and checks.

- Capacity and performance management

  - Processes for monitoring bandwidth usage, call volumes, CPU and memory utilisation on key devices and servers.

  - Rules for when to trigger capacity review and upgrade discussions.

- DSP tuning and review

  - Controlled approach to adjusting DSP parameters in response to noise conditions or quality measurements.

  - Clear documentation of settings and results so improvements can be repeated and understood.

- Project reporting and communication

  - Regular, structured status reports and meetings to review progress, risks and issues.

  - Consistent communication with laboratory staff about planned works and potential impacts.

These components are closely tied to the other project subplans and will be managed together to avoid overlap and conflict.

# PROCESS MATRIX

| Process Area | Current Issues / Risks | Improvement Actions | Owner | Key Metric / Indicator |
| --- | --- | --- | --- | --- |
| Network incident management | Incidents not always logged; root causes hard to track | Implement standard incident log, priority levels and escalation rules | Project Manager / IT Support | Reduction in repeated incidents; faster resolution time |
| Change management | Configuration changes sometimes made ad hoc | Enforce use of change requests and approvals before any significant change | Project Manager | Percentage of changes raised and approved formally |
| Configuration management | Limited documentation of device and server settings | Create and maintain CMDB; perform regular configuration backups | Network Engineer / Systems Admin | CMDB completeness; number of configuration discrepancies |
| Capacity and performance | Limited historical data on traffic and call quality trends | Use monitoring tools to track usage and define thresholds for review | Network Engineer | Fewer capacity-related performance incidents |
| DSP tuning and review | DSP behaviour not always documented in a structured way | Introduce standard documents for DSP configurations and tuning results | DSP Engineer | Measurable improvement in call quality and SNR |
| Project reporting and communication | Stakeholders sometimes receive late updates about issues or changes | Regular status reports and fixed meeting schedule; communication checklist | Project Manager | Stakeholder feedback; fewer communication-related misunderstandings |

# CONCLUSION

This Process Improvement Plan provides a structured approach to strengthening the key processes that support the Darvycom Brisbane Engineering Laboratory Network and DSP upgrade. By identifying critical process areas, analysing current practices, implementing targeted improvements and tracking clear indicators, the project team can reduce incidents, increase stability and improve the overall quality of service delivered to Darvycom’s staff and clients. The improved processes and associated documentation will remain in place after the project is completed, forming a foundation for ongoing operational excellence and future enhancements.