| ID | 012025PMP |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 12/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the PROCUREMENT MANAGEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

STAGES OF PROCUREMENT	3

PROCUREMENT PROCESS	4

DARVYCOM PROCUREMENT DESIGN	5

LEASING VS PURCHASING	5

PROCUREMENT PLAN ANALYSIS FOR DARVYCOM	6

POTENTIAL SUPPLIERS / VENDORS	7

PERFORMANCE METRICS FOR THE PLAN	7

RISK MANAGEMENT FOR THE PROCUREMENT	8

# INTRODUCTION

This Procurement Management Plan describes how all goods and services required for the Darvycom Brisbane Engineering Laboratory Network and Digital Signal Processing (DSP) upgrade will be sourced, evaluated, acquired and controlled. The project involves significant investment in network infrastructure, voice systems, servers, end-user devices and specialised software. Effective procurement will ensure that all items are delivered on time, within budget, and in line with Darvycom’s technical and operational requirements.

# STAGES OF PROCUREMENT

Procurement for this project will be carried out in structured stages to provide control and transparency:

- Needs identification
Define the equipment, software and services required to support the network upgrade and DSP improvements, based on project scope and design documents.

- Specification and planning
Prepare clear technical and functional specifications for each item or category. Confirm quantities, quality levels and delivery dates.

- Market research and sourcing
Identify potential suppliers and available products that meet the specifications. Collect indicative pricing and lead times.

- Request and evaluation
Request formal quotations or proposals where appropriate. Evaluate suppliers against technical fit, cost, warranty, delivery and support.

- Approval and ordering
Obtain internal approval for selected suppliers and total cost. Issue purchase orders in line with Darvycom’s procurement procedures.

- Delivery and acceptance
Receive and inspect goods and licences. Verify quantities, condition and compliance with specifications. Record any discrepancies for follow-up.

- Installation support and integration
Coordinate supplier involvement in configuration, if required, and ensure compatibility with the designed network and DSP solution.

- Closure and review
Confirm that all invoices match delivered items and agreed pricing. Close procurement activities for the project and record lessons learned about suppliers and processes.

# PROCUREMENT PROCESS

The procurement process for this project will follow these steps in practice:

- Consolidate requirements
The project manager works with the network and DSP engineers to create a combined list of required items. This includes hardware, software licences, support services and any ancillary items such as racks, cabling and UPS capacity.

- Define specifications
For each category (for example, IP phones, switches, routers, servers), the team defines key requirements such as number of ports, power over Ethernet, performance, supported protocols, redundancy features and warranty expectations.

- Select sourcing approach
Where Darvycom already has preferred vendors, those channels will be used first. For new items, at least two competitive quotations will be obtained where practical.

- Evaluate options
Options are evaluated using a simple scoring approach based on criteria such as technical compliance, price, warranty, delivery time, vendor reputation and compatibility with existing systems.

- Approvals
A procurement summary is prepared for the project sponsor showing selected suppliers, total cost and justification. Purchases are only confirmed after approval.

- Purchase and track
Purchase orders are raised and tracked. The project manager monitors expected delivery dates against the project schedule and updates the risk register if any critical items are delayed.

- Receive and verify
On delivery, items are checked against purchase orders for quantity, model, condition and included components. Serial numbers and licence keys are recorded for asset and configuration management.

- Supplier coordination
Where necessary, supplier technical staff may be involved in configuration or initial setup. Their responsibilities and timeframes are agreed in advance.

- Close procurement
Final invoices are checked against orders and approvals. Any issues are resolved with suppliers. Supplier performance is recorded for future reference.

# DARVYCOM PROCUREMENT DESIGN

For this project, procurement is designed around a small number of logical categories:

- Network infrastructure
Managed switches with power over Ethernet, router with VPN capability, wireless access where needed, and supporting cabling and racks.

- Voice and collaboration
IP phones, headsets, voice server with appropriate IP-PBX software, and a video conferencing system suitable for client and internal meetings.

- Server and systems
Data servers for applications and storage, along with the operating systems and associated access licences.

- DSP tools
Software tools and licences required to design, test and adjust DSP components that improve signal quality.

Procurement is centralised under the project manager, working with Darvycom’s finance and procurement functions. This approach ensures consistency across both lab blocks and avoids incompatible or duplicated purchases.

All purchasing decisions will take into account:

- Compatibility with Darvycom’s existing and planned technology environment.

- Capacity for future growth in user numbers and traffic.

- Alignment with the approved project budget and cost baseline.

- Vendor reliability, warranty terms and support arrangements.

# LEASING VS PURCHASING

Both leasing and purchasing options were considered for this project:

- Purchasing

  - Suits hardware and software that will be used for several years.

  - Provides full control over configuration and lifecycle management.

  - Avoids ongoing lease payments once equipment is paid for.

  - Fits well with core infrastructure such as switches, routers, servers, IP phones and video conferencing systems.

- Leasing

  - Could reduce initial capital expenditure.

  - May simplify future hardware refresh cycles.

  - Adds ongoing contractual obligations and may have higher total cost over the lifetime of the assets.

Given the relatively contained scope of the laboratory environment and the project budget structure, the preferred approach is:

- Purchase core network infrastructure, servers and endpoints outright.

- Only consider leasing for very high-cost specialist items if this provides a clear financial or strategic advantage and is supported by Darvycom’s financial policy.

For this project, purchasing is expected to provide better overall value and simpler management, so all baseline cost estimates have been prepared on that basis.

# PROCUREMENT PLAN ANALYSIS FOR DARVYCOM

The planned procurement approach offers the following key advantages for Darvycom:

- Alignment with technical requirements
Equipment is selected based on suitability for VoIP, VPN, QoS, DSP workloads and future scalability, not simply on lowest price.

- Predictable costs
The procurement plan is tied directly to the approved project budget and cost categories, reducing surprises as the project progresses.

- Reduced implementation risk
Using business-grade equipment and reputable vendors lowers the risk of compatibility and reliability issues during deployment and operation.

- Support for regional office goals
The chosen network and voice infrastructure provides a solid foundation for Darvycom’s intention to operate the Brisbane site as a regional office with strong communication capability.

However, a few dependencies and constraints must be monitored:

- Lead times for core items such as switches, routers and video conferencing systems can affect the implementation schedule.

- Relying on a limited number of suppliers introduces some dependency risk if a vendor has stock issues.

- Any unplanned changes in requirements (for example, additional devices or higher performance specifications) may have cost implications that require sponsor approval.

Overall, the procurement plan is considered feasible and appropriate for the scope and budget of the project.

# POTENTIAL SUPPLIERS / VENDORS

Potential suppliers and vendor types include:

- Network and security resellers able to provide managed switches, routers with VPN capability, and related accessories.

- Telecommunications and unified communications providers supplying IP phones, headsets, video conferencing systems and voice server software.

- Enterprise hardware vendors for data servers and associated operating systems.

- Software vendors or authorised partners providing DSP and analysis tools.

Final supplier selection will be made based on:

- Compliance with technical specifications and interoperability requirements.

- Competitive pricing and value for money within the approved budget.

- Availability of warranty and local support.

- Proven experience supplying to similar telecommunications or engineering environments.

Supplier information and chosen vendors will be recorded in the project’s procurement file once approvals are obtained.

# PERFORMANCE METRICS FOR THE PLAN

Procurement performance will be monitored using the following metrics:

- On-time delivery rate
Percentage of orders delivered by the agreed date.

- Budget adherence
Actual procurement costs compared with the approved procurement budget, tracked by category and overall.

- First-time acceptance rate
Percentage of items that pass initial inspection and acceptance without needing replacement or correction.

- Supplier responsiveness
Time taken by suppliers to respond to queries, resolve issues and provide support.

- Defect or failure rate within warranty
Number of equipment failures or serious defects occurring during the warranty period.

- Contract and documentation compliance
Completion of purchase orders, invoices, asset records and warranty registrations without errors.

These metrics will be reviewed at key points during the project, and recorded as part of the overall project performance review at closure.

# RISK MANAGEMENT FOR THE PROCUREMENT

Procurement risks for this project and the planned responses include:

- Delivery delays
Risk that key equipment arrives later than expected, affecting the schedule.
Response: Place orders early, confirm realistic lead times, identify alternative suppliers or equivalent products where possible, and adjust the schedule if needed.

- Cost increases
Risk of price changes between budgeting and purchase.
Response: Obtain updated quotes before final approval, keep a contingency allowance, and review scope or specifications if major cost changes occur.

- Incompatible or unsuitable equipment
Risk that supplied items do not meet technical requirements or integrate correctly.
Response: Use clear specifications, involve technical staff in evaluation, test small batches where appropriate, and ensure return or replacement options are included in supplier agreements.

- Supplier performance issues
Risk of poor support, slow response, or reliability concerns with selected vendors.
Response: Prefer suppliers with proven track records, define expectations clearly, monitor performance using the metrics above, and escalate or replace suppliers if performance is inadequate.

- Warranty and support gaps
Risk that equipment is not covered by adequate warranty or that support is hard to access.
Response: Confirm warranty terms before purchase, register products promptly, and document support contacts and procedures.

Procurement risks will be documented in the project risk register, and their status will be reviewed alongside technical and schedule risks throughout the project.

This Procurement Management Plan provides a controlled and transparent framework for sourcing everything required for the Darvycom Brisbane Engineering Laboratory Network and DSP upgrade, supporting successful delivery of the solution within agreed cost, quality and time constraints.