## Project Methodology Selection & Justification

Project: Darvycom Brisbane Engineering Laboratory Network & DSP Upgrade 
Prepared by: Leonardo Matias Ciarcia
Date: 12/12/2025

### 1. Introduction

This document explains the project management methodology selected for the Darvycom Brisbane Engineering Laboratory Network & DSP Upgrade project and justifies why it is appropriate, considering Darvycom’s business needs, the nature of the work, and the assessment requirements.

### 2. Methodologies Considered

The following common project management approaches were considered:

- Predictive (Waterfall) Methodology

  - Sequential phases: initiation → planning → design → implementation → testing → closure.

  - Strong emphasis on documentation, baselines and control plans (scope, schedule, cost, risk).

  - Works well where overall requirements are relatively stable and can be defined upfront.

- Agile / Iterative Methodology

  - Short, repeated cycles (sprints) delivering small increments.

  - High flexibility and continuous stakeholder involvement.

  - Strong fit for software development with rapidly changing requirements.

- Hybrid Methodology (Predictive + Iterative Elements)

  - Uses a predictive structure at the overall project level.

  - Includes iterative cycles within certain technical areas where experimentation or refinement is required.

### 3. Selected Methodology

For this project, a Hybrid Methodology is selected:

- Predictive / Waterfall at project level

  - Clear phases: Initiation, Planning, Requirements & Design, Procurement, Implementation, Testing, Handover & Closure.

  - Formal project management artefacts: PMP, scope/schedule/cost/quality plans, risk register, change requests, and meeting minutes.

- Iterative / Incremental within the DSP design and simulation work

  - Short cycles of:

    - Define DSP requirement or target.

    - Design or adjust filter/algorithm.

    - Simulate and analyse performance.

    - Compare with derived solutions and refine.

### 4. Justification

#### 4.1 Alignment with Project Characteristics

- The network upgrade requirements (20 IP phones, 20 computers, 40 headsets, video conferencing, 2 data servers, 1 voice server, 1 VPN router, 4 switches) are clearly specified in the case study. This makes them suitable for predictive planning with detailed scope, schedule and cost baselines.

- The DSP and control system work involves mathematical modelling, simulation and optimisation. The exact best solution cannot be fully defined before experimentation, so iterative cycles are necessary to refine filters and achieve acceptable SNR and stability.

#### 4.2 Organisational and Assessment Requirements

- Darvycom’s upgrade is a significant ICT/infrastructure project where management needs predictability, documentation and control over time, cost and risk. A predictive approach supports this by providing baselines and structured monitoring.

- The training/assessment requirements for ICTPMG613, ICTTEN615, ICTTEN826 and ICTTEN827 expect students to demonstrate:

  - Planning and establishing project control plans.

  - Developing detailed sub-plans (scope, schedule, cost, quality, risk, etc.).

  - Analysing and evaluating DSP solutions.

- The hybrid methodology allows the student project to tick all these boxes: strong planning plus technical iteration.

#### 4.3 Risk and Quality Management

- The predictive structure supports formal risk management: a risk register, planned mitigations, and regular review, which is important given equipment lead times and lab downtime risks.

- The iterative DSP cycles support technical quality by encouraging repeated testing, comparison of simulated vs derived results, and optimisation before final adoption.

    - Methodology Application to Project Phases

| Phase | Method Style | Key Activities |
| --- | --- | --- |
| Initiation | Predictive | Project Charter, stakeholder identification, high-level requirements |
| Planning | Predictive | PMP, sub-plans (scope, schedule, cost, quality, risk, communication, etc.) |
| Requirements & Network/DSP Design | Hybrid | Detailed network design (predictive), DSP design and simulation cycles (iterative) |
| Procurement & Preparation | Predictive | Hardware/software selection, quotes, ordering, delivery tracking |
| Network Implementation | Predictive | Install/configure router, switches, servers, IP phones, VC system |
| DSP Implementation & Integration | Iterative | Implement selected DSP solution, refine based on test results |
| Testing & Acceptance | Predictive | Test plans for network, VoIP, DSP; user acceptance |
| Training, Handover & Closure | Predictive | Training sessions, documentation, sign-off, lessons learned |

### 6. Conclusion

A hybrid methodology combining a predictive project structure with iterative DSP design and simulation has been selected.

This choice:

- Matches the fixed, well-defined infrastructure scope.

- Supports exploratory and optimisation work for DSP solutions.

- Aligns with organisational needs for control and documentation.

- Satisfies the unit and learner guide requirements to demonstrate planning, control, analysis and evaluation.

This methodology will guide how all subsequent project activities and documents are developed and executed.