| ID | 012025QMP |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM NETWORK UPGRADE AND APPLICATION DSP SYSTEMS |
| ISSUE DATE | 10/12/2025 |
| LAST DATE SAVED | 12/12/2025 |
| VERSION | 1.0 |
| APPROVAL OF SPONSOR |  |

This template provides a guide for you to complete the QUALITY MANAGEMENT PLAN

for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme. Ensure you provide all relevant details for your final report before submission. Please refer to the project scenario of Tasks 3 and 4 of Cluster 6 project for details regarding all aspects of this plan.

Table of Contents

INTRODUCTION	3

INDUSTRY STANDARDS	4

QUALITY MANAGEMENT PLAN OBJECTIVES	5

QUALITY METRIC DELIVERABLE TABLE	6

QUALITY METRICS TABLE	7

CONCLUSION	8

# INTRODUCTION

This Quality Management Plan describes how quality will be planned, measured, and controlled for the Darvycom Brisbane Engineering Laboratory Network & DSP Upgrade Project.

The project upgrades the existing copper-based telephony and limited data network to a modern IP-based solution and improves the organisation’s digital signal processing (DSP) capability to increase signal-to-noise ratio (SNR) and overall communication quality.

This plan applies to Stage I (network upgrade) and Stage II (DSP and engineering solutions), and supports the broader project objectives of reliability, performance, and fitness for purpose within the education/training context.

# INDUSTRY STANDARDS

The following industry practices and standards will guide quality expectations:

- Networking and Telecommunications

  - Use of standard IP networking (Ethernet, TCP/IP) and structured cabling practices.

  - Best practice for VoIP quality: low delay, low jitter, low packet loss, appropriate QoS for voice traffic.

  - Use of VLANs, QoS, VPN, and basic firewalling to separate and protect traffic.

- Digital Signal Processing (DSP)

  - Evaluation of LTI systems and filters using recognised criteria: accuracy, stability, robustness, speed, and complexity.

  - Use of standard error and performance measures, such as SNR improvement and comparison between derived and simulated results.

  - Use of recognised tools (e.g. MATLAB/Simulink or similar simulation packages) for modelling and validating algorithms.

- General Quality Practices

  - Clear acceptance criteria for each deliverable before development.

  - Peer review of designs, configurations, and DSP models where appropriate.

  - Proper documentation and traceability from requirements to testing.

# QUALITY MANAGEMENT PLAN OBJECTIVES

The main objectives of this Quality Management Plan are to:

- Ensure the upgraded IP network for both lab blocks is stable, secure, and performs reliably for voice, data, and DSP workloads.

- Achieve noticeable improvement in voice quality compared with the existing copper-based PBX setup, as perceived by lab users and measured by basic network performance indicators.

- Implement DSP solutions that:

  - Provide measurable SNR improvements,

  - Are stable (no unbounded outputs), and

  - Are reasonably efficient to implement in practice.

- Deliver clear, concise, and technically accurate documentation (designs, configurations, test reports, user guides) that is suitable for both technical staff and learners.

- Use a consistent, repeatable process for planning, executing, checking, and improving quality throughout the project lifecycle.

# QUALITY METRIC DELIVERABLE TABLE

| Deliverable | Quality Criteria | Verification / Validation Method |
| --- | --- | --- |
| Network design document | Correct topology, addressing, VLAN and QoS design; supports all required devices | Design review by project manager/assessor; cross-check against requirements |
| Implemented lab network (both blocks) | Stable connectivity; correct VLANs and QoS; VPN operates as designed | Lab tests (ping, throughput, QoS checks); configuration review |
| VoIP service (20 IP phones + softphones) | Clear audio; minimal echo and drop-outs; phones correctly registered | Test calls (internal and external), user feedback, basic MOS-style rating |
| Video conferencing system | Reliable audio/video; usable by lab staff; integrates with network | Test meetings; user feedback from sample sessions |
| DSP design & simulation report | Clearly explains models, assumptions, filters, and SNR results; no obvious errors | Review by assessor; comparison of simulated vs derived results |
| DSP implementation in lab | Stable operation; measurable SNR improvement over existing approach | Lab measurements, comparison before/after DSP change |
| Project documentation (plans, configs, tests) | Complete, consistent, and technically accurate; follows template structure | Document review; checklist against required sections |
| User training materials | Simple, clear instructions; covers key tasks (phones, VC, basic DSP use) | Pilot review with small user group; feedback from staff and assessor |

# QUALITY METRICS TABLE

| Metric | Target / Threshold | Applies To |
| --- | --- | --- |
| Network availability (lab hours) | ≥ 99% during agreed lab operating hours (excluding planned work) | Lab network |
| Packet loss on voice VLAN | ≤ 1% during normal operation | VoIP traffic |
| One-way voice delay | ≤ 150 ms within the lab network | VoIP calls |
| Jitter on voice traffic | Within acceptable range for clear audio (no frequent glitches) | VoIP calls |
| User voice-quality rating | Majority (≥ 80%) of test users rate call quality as “Good” or better | Lab users and testers |
| DSP SNR improvement | Measurable improvement compared with baseline (e.g. ≥ 3 dB) | DSP solution |
| DSP stability | No unstable responses or unbounded outputs in tests and simulation | DSP filters / algorithms |
| Documentation completeness | 100% of required documents delivered and accepted | All project documents |
| Documentation clarity (assessor view) | Documents are understandable and technically correct at student-level | All project documents |

# CONCLUSION

This Quality Management Plan provides a practical framework for ensuring that the Darvycom Brisbane Network & DSP Upgrade meets its quality expectations in terms of:

- Reliable IP networking for both lab blocks,

- Improved voice quality through VoIP and appropriate QoS,

- Effective and stable DSP solutions with better signal-to-noise ratio, and

- Clear, complete documentation and training for users.