SCOPE MANAGEMENT PLAN

DARVYCOM AUSTRALIA PTY LTD

| ID | 012025SM |
| --- | --- |
| OWNER | DARVYCOM AUSTRALIA PTY LTD |
| PROJECT NAME | DARVYCOM BRISBANE ENGINEERING LABORATORY NETWORK AND DSP UPGRADE |
| ISSUE DATE | 10/12/2025 |
| LAST DATE SAVED | 06/01/2026 |
| VERSION | 1.1 |
| APPROVAL OF SPONSOR |  |

Table of Contents

PROJECT OVERVIEW:	3

INTRODUCTION:	3

BACKGROUND:	4

PROJECT BREAKDOWN:	5

PROJECT SCOPE KEYPOINTS	5

SCOPE PLANNING:	6

WORK BREAKDOWN STRUCTURE:	7

SCOPE APPROVAL	8

SCOPE CHANGE CONTROL	8

CONCLUSION:	9

This template provides a guide for you to complete the scope management plan for the Darvycom Australia Pty Ltd project of cluster 6 of the ADIT TNE programme.  Please refer to the project scenario of Tasks 3 and 4 of Cluster 6 project for details regarding all aspects of this plan. Ensure you provide all relevant details for your report before submission.

# PROJECT OVERVIEW:

Darvycom Australia Pty Ltd is upgrading the network infrastructure and digital signal processing (DSP) capabilities of its Brisbane Engineering Laboratory, which consists of two laboratory blocks. The existing copper-based analogue PBX and limited data network cause poor voice quality and do not provide the segmentation, wireless coverage, monitoring, security or capacity required for growing users and services.

This project will design and implement the final Network 3 IP-based solution and improved DSP processes so the Brisbane laboratory can support regional-office activities, additional clients, testing and research. The approved scope will be delivered within 24 weeks and the AUD $184,800 baseline budget.

# INTRODUCTION:

The purpose of this Scope Management Plan is to describe how the scope of the Darvycom Brisbane Engineering Laboratory Network and DSP Upgrade will be defined, documented, approved and controlled.

This plan ensures that all work required to deliver the upgraded network and improved DSP capability is included, and that work not aligned with the agreed objectives is excluded. It also provides a reference for managing scope changes throughout the life of the project.

# BACKGROUND:

Darvycom currently operates an engineering laboratory in Brisbane with the following main infrastructure in each lab block:

- Eight analogue phone sets connected to a Panasonic hybrid PBX via copper wire.

- Eight computer systems.

- One data server.

- Basic networking switches, one internet router and one UPS system.

Staff have reported persistent voice quality issues and limited capacity for new services. The company plans to promote the Brisbane lab to a regional office and therefore needs:

- Twenty IP phones using VoIP.

- Twenty computers with updated operating systems and softphone applications.

- Forty headsets with microphones.

- A video conferencing system for client communication.

- Two data servers, one Cisco 2911 CME/IP-PBX voice platform and one central NAS storage device.

- One VPN-capable edge router, one ASA firewall, one Layer 3 core switch, two distribution switches, four managed PoE access switches, two wireless LAN controllers and four wireless access points.

The project also includes PRTG network monitoring and the review and improvement of DSP processes to increase signal-to-noise ratio (SNR), service visibility and overall communication quality.

# PROJECT BREAKDOWN:

At a high level, the project work is broken down into the following major areas:

- Project management and governance

      - Overall coordination, planning, monitoring and reporting.

- Requirements and analysis

      - Understanding business, network and DSP requirements and the limitations of the existing environment.

- Network design

      - Designing Network 3, including the core, distribution and access architecture, IP addressing, VLANs, inter-VLAN routing, wireless services, QoS, firewall/VPN security and PRTG monitoring.

- DSP design and simulation

      - Analysing current DSP behaviour and designing and simulating improved filters and algorithms.

- Procurement and preparation

      - Selecting, purchasing and preparing hardware and software required for the upgrade.

- Network implementation

      - Installing and configuring the Layer 3 core, distribution and PoE access switches, edge router, ASA firewall, servers, NAS, Cisco CME/IP-PBX, IP phones, wireless services, PRTG and video conferencing system.

- DSP implementation and testing

      - Implementing selected DSP configurations in the lab and testing their performance.

- Testing, training and handover

      - Integrated network, VoIP, wireless, firewall/VPN, PRTG and DSP testing, followed by user acceptance testing, staff training and final handover.

These breakdown areas are expanded further in the Work Breakdown Structure section.

# PROJECT SCOPE KEYPOINTS

In Scope

- Design and implementation of an IP-based network across both Brisbane lab blocks, including:

      - 20 IP phones using VoIP.

      - 20 computers with updated operating systems and softphone applications.

      - 40 headsets with microphones.

      - 1 video conferencing system.

      - 2 data servers.

      - 1 Cisco 2911 CME/IP-PBX voice platform.

      - 1 VPN-capable edge router, 1 ASA firewall and 1 Layer 3 core switch.

      - 2 distribution switches, 4 managed PoE access switches, 2 wireless LAN controllers, 4 wireless access points and 1 NAS storage device.

- Configuration of data, voice, wireless, server and management VLANs; trunking; inter-VLAN routing; DHCP; QoS; firewall/VPN rules; and access controls.

- Implementation of PRTG monitoring for device availability, interface traffic, latency, packet loss, system health, thresholds and alerts.

- Review and analysis of existing DSP processes and design of improved DSP solutions to increase SNR.

- Simulation of DSP algorithms and comparison of derived vs simulated results.

- Implementation and testing of the selected DSP configuration in the lab environment.

- Development of documentation (designs, configurations, test results) and basic user training for lab staff.

Out of Scope

- Network or telephony changes at Darvycom sites outside the Brisbane Engineering Laboratory.

- Full production rollout beyond the two lab blocks.

- Long-term operational support and monitoring after project closure.

- Major changes to external carrier services or corporate WAN, other than VPN configuration necessary for this project.

# SCOPE PLANNING:

Scope planning for this project is based on:

- The requirements given in the Darvycom case study and discussions with the client (trainer/assessor).

- Site review of the existing lab infrastructure and current constraints.

- Identification of business needs (better voice quality, more users, regional office capability).

- Technical requirements for network performance, security, wireless coverage, PRTG monitoring, VoIP quality and DSP improvements.

The detailed scope is captured in:

- The Scope Statement in this plan.

- The Work Breakdown Structure (WBS).

- Supporting documents such as network design diagrams and DSP design specifications.

The scope baseline is established through approval of this Scope Management Plan, the WBS and the final Network 3 design documents. It is controlled against the approved 24-week schedule and AUD $184,800 budget.

# WORK BREAKDOWN STRUCTURE:

Level 1 - Darvycom Brisbane Engineering Laboratory Network and DSP Upgrade

- Project Management
1.1 Project initiation and charter
1.2 Develop Project Management Plan and sub-plans
1.3 Stakeholder and client meetings
1.4 Ongoing monitoring and reporting
1.5 Project closure and lessons learned

- Requirements and Analysis
2.1 Review existing telephony and data network
2.2 Gather business and user requirements
2.3 Analyse current voice quality and network performance
2.4 Analyse current DSP process and identify limitations

- Network Design
3.1 High-level core, distribution and access architecture for both lab blocks
3.2 Detailed LAN design (VLANs, IP addressing, trunking, inter-VLAN routing and QoS)
3.3 Edge router, VPN, ASA firewall and security design
3.4 Cisco CME/IP-PBX and video conferencing design
3.5 Wireless controller and access-point design
3.6 PRTG monitoring and alert design

- DSP Design and Simulation
4.1 Define DSP performance and SNR requirements
4.2 Model existing DSP chain and LTI behaviour
4.3 Design candidate DSP filters and algorithms
4.4 Run simulations and compare with analytical results
4.5 Select preferred DSP configuration and document design

- Procurement and Preparation
5.1 Finalise list of hardware, software and licences
5.2 Obtain quotes and approvals
5.3 Order and receive equipment and licences
5.4 Prepare lab racks, power and cabling for installation

- Network Implementation
6.1 Install and configure the Layer 3 core, distribution and managed PoE access switches
6.2 Install and configure the VPN edge router and ASA firewall
6.3 Install and configure data servers, NAS and Cisco CME/IP-PBX
6.4 Deploy IP phones and headsets
6.5 Install and configure wireless controllers, access points and video conferencing
6.6 Configure VLANs, trunking, inter-VLAN routing, DHCP, QoS and access controls
6.7 Configure PRTG sensors, thresholds and alerts

- DSP Implementation and Testing
7.1 Implement chosen DSP filters/configuration in lab environment
7.2 Integrate DSP elements with communication systems
7.3 Test SNR and DSP behaviour; refine parameters if needed

- Testing, Training and Handover
8.1 Perform network, VLAN, firewall/VPN, wireless, server and PRTG testing
8.2 Perform VoIP, video and QoS testing
8.3 Perform DSP tests and confirm SNR improvements
8.4 Conduct user acceptance testing with laboratory staff
8.5 Deliver training sessions and user guides
8.6 Handover documentation and obtain final sign-off

# SCOPE APPROVAL

Scope approval will occur when:

- This Scope Management Plan and the detailed Scope Statement and WBS are reviewed by the client (trainer/assessor acting as Darvycom representative).

- Any required clarifications or adjustments from the client are incorporated.

- The client confirms, in writing or by signature, that Network 3 meets the agreed connectivity, voice, wireless, security, PRTG monitoring, DSP, testing, documentation, training and handover requirements.

# SCOPE CHANGE CONTROL

Scope change control ensures that any modification to the project scope is properly assessed and approved.

The process is:

- Raise change request

      - Any stakeholder who wants to change the scope (e.g. add devices, change requirements, extend DSP work) completes a Change Request Form.

- Initial review

      - The Project Manager, Leonardo Matias Ciarcia, reviews the request for completeness and checks whether it is consistent with the project objectives.

- Impact analysis

      - The Project Manager and relevant team members assess the impact on:

    - Schedule (impact on the approved 24-week baseline)

    - Cost (impact on the approved AUD $184,800 baseline or required resources)

    - Quality and technical risk

    - Other project constraints

- Decision

      - The client / sponsor decides to approve, reject or defer the change request.

- Baseline update

      - If the change is approved, the scope baseline, 24-week schedule and AUD $184,800 budget are updated where affected.

      - The change is recorded in the change log and communicated to all relevant stakeholders.

- Implementation

      - The approved change is planned and implemented as part of the normal project work.

# CONCLUSION:

This Scope Management Plan defines what is included in the Darvycom Brisbane Engineering Laboratory Network and DSP Upgrade and how that scope will be controlled.

By defining the background, final Network 3 scope, WBS, acceptance requirements and change-control process, this plan provides a foundation for preventing uncontrolled scope creep. It will be used with the schedule, cost, risk, quality, communication and procurement plans to guide delivery of the network, VoIP, wireless, security, PRTG monitoring and DSP capabilities for Darvycom’s Brisbane Engineering Laboratory.