Meeting minute Agenda and minutes Template:. Student ID:; CTI20221062. Student Name:; Leonardo Matias Ciarcia. Meeting for scenario Meeting Agenda and Minutes template: ICTNPL413, ICTNWK561, ICTTEN622, and ICTNWK612 Date/Time:; 19/08/2025. Location:; CTI, Level 8, Room number 04, 333 Adelaide St, Brisbane, QLD 4000. Chairperson:; Dijo. Meeting Attendees: Full names and roles; - Insert the group photo taken during the meeting and the physically signed attendance sheet here.. Agenda Item/Topic; Discussion/Activities/Outcomes; Action Officer; Target/ Due Date. Welcome;  welcomed the participants and explained that the meeting would review the proposed architecture for the A-Plus Institute network.  The meeting focused on the final Network 3 design for the five-level Brisbane campus and its connection to the separate Rookwood campus.  The participants were advised that the final outcome would support completion of the network architecture documentation and client approval.; Leonardo Ciarcia – Assistant IT Manager; At the beginning of the meeting. (Agenda item 1) Topic? - Network design scope, segmentation, network establishment and remote access; Motion moved by: Leonardo Ciarcia – Assistant IT Manager Details of discussion/activities (Points Discussed/ Activities completed); Actions Suggested.  Reviewed the project scope, business requirements, technical specifications and future growth objectives.  Confirmed that the Brisbane campus consists of five levels: three existing levels and two new classroom levels.  Reviewed the proposed hierarchical architecture with redundant core switching and separate access equipment for each level.  Discussed network segmentation using VLANs for different departments, users, servers, wireless services and management functions.  Confirmed the use of inter-VLAN routing to allow authorised communication between network segments.  Reviewed the establishment of the Brisbane and Rookwood networks through the 3TTech service.  Discussed secure remote and inter-campus access using a site-to-site IPsec VPN.  Confirmed that guest access must remain separated from internal A-Plus Institute resources.;  Finalise the network scope and VLAN segmentation schedule.  Document the Brisbane–Rookwood VPN and remote-access requirements.  Confirm that access-control rules permit only authorised communication.. Voting and Resolution: The motion was carried. The proposed project scope, VLAN segmentation and secure inter-campus connectivity were approved.; Assistant IT Manager and Network Architect; Within three business days after the meeting. (Agenda item 2) Topic? - General networking components and preliminary network architecture; Motion moved by: Leonardo Ciarcia – Assistant IT Manage Details of discussion/activities (Points Discussed/ Activities completed); Actions Suggested.  Reviewed the purpose of network interface cards, switches, routers, wireless access points, wireless controllers, servers, storage devices and transmission media.  Discussed hubs as legacy shared-bandwidth devices and confirmed that managed switches are more suitable for the A-Plus Institute network.  Reviewed the use of two Layer-3 core switches to provide routing, performance and redundancy.  Confirmed the provision of one access switch and one managed wireless access point for each of the five Brisbane levels.  Reviewed the dedicated server switch supporting DHCP, DNS, authentication, file, backup and monitoring services.  Confirmed that 2911 routers would provide routing, NAT, VPN and edge access-control functions in the Packet Tracer design.  Reviewed the physical and logical diagrams and confirmed that the server room is located on Existing Level 1.;  Finalise the physical and logical network architecture diagrams.  Verify hardware and software compatibility with the project requirements.  Document the purpose and connection of each major network component.. Voting and Resolution: The motion was carried. The selected network components and preliminary architecture were approved for performance and cost evaluation.; Network Architect and Technical Specialist; Before performance evaluation begins. (Agenda item 3) Topic? - Network costs and anticipated performance; Motion moved by: Leonardo Ciarcia – Assistant IT Manage Details of discussion/activities (Points Discussed/ Activities completed); Actions Suggested. - Reviewed the expected cost categories, including routers, switches, access points, wireless controller, servers, storage, cabling, licences, labour, support and training. - Discussed initial capital expenditure and ongoing operational costs. - Compared supplier specifications, warranties, technical support, equipment capacity and expected service life. - Reviewed current and future traffic demands associated with increased enrolments, additional devices and the two new classroom levels. - Discussed performance benchmarks such as availability, bandwidth, latency, packet loss, wireless coverage, connection stability and recovery time. - Confirmed that the design should support future expansion without creating unnecessary bottlenecks. - Agreed that contingency funds should be available for unexpected cabling, equipment or implementation requirements.;  Obtain and compare current supplier quotations and technical specifications.  Complete the predicted performance and cost evaluation report.  Include an appropriate contingency allowance in the project budget.. Voting and Resolution: The motion was carried. The participants approved the cost categories and performance benchmarks for the final evaluation.; Procurement Officer, Network Architect and Project Manager; Before final design approval. (Agenda item 4) Topic? - Support, training, security and approval of the final architecture; Motion moved by: Leonardo Ciarcia – Assistant IT Manage Details of discussion/activities (Points Discussed/ Activities completed); Actions Suggested. - Identified support requirements for the core switches, access switches, routers, wireless controller, access points and server infrastructure. - Discussed administrator training for VLAN management, wireless administration, DHCP, monitoring, backup and VPN troubleshooting. - Reviewed user guidance for connecting to the correct staff, student or guest wireless service. - Reviewed security controls, including VLAN separation, strong wireless encryption, authentication, router access-control lists, secure device administration, configuration backups and monitoring. - Confirmed that router-based controls, NAT and VPN functions would be used in the Packet Tracer solution without adding a separate ASA firewall. - Reviewed the final design against business requirements, performance expectations, costs and scalability. - Confirmed the need to present the final documentation to the A-Plus Institute representative and obtain formal sign-off.;  Prepare technical support procedures and administrator training materials.  Complete a final security and configuration review.  Present the network architecture package and obtain client sign-off.. Voting and Resolution: The motion was carried. Network 3 was approved as the final architecture, subject to successful testing and formal client sign-off.; Assistant IT Manager, Network Administrator and Project Manager; Before final project handover. Summary; Overall Summary: The meeting reviewed the network design scope, segmentation, major components, remote connectivity, costs, performance, support, training and security. The final architecture supports five Brisbane levels, a separate Rookwood campus and secure connectivity through 3TTech. Decision/s:  Approve the hierarchical Network 3 architecture.  Use redundant Layer-3 core switches.  Implement VLAN segmentation and controlled inter-VLAN routing.  Use a site-to-site IPsec VPN for inter-campus connectivity.  Complete performance, cost, support and security documentation before sign-off. Action/s if any:  Finalise the architecture diagrams and component schedule.  Complete the performance and cost evaluation report.  Prepare support and training documentation.  Complete the security review and obtain client approval.; Leonardo Matias Ciarcia; 22/06/2026. Next Meeting time/date; 30/09/2025; Leonardo Matias Ciarcia; 19/08/2025. Meeting closed at:; 11:30AM; Leonardo Matias Ciarcia; 19/08/2025. Minutes are a true and accurate record of the meeting; Approved/confirmed by: (who?) Dijo Sasidharan; Dijo; 19/08/2025. Signature of attendee 1: Dijo Sasidharan; Signature of attendee 3: Leonado Matias Ciarcia.